ZOMBIEGUARD

ML-Based Zombie ZIP Detection System

Complete Project & Technical Document

| Project | ZombieGuard — Archive Header Evasion Detector |
| --- | --- |

| Researcher | Md Shoaib Uddin Chanda |
| --- | --- |

| Target | MS AI/ML Application — TUM Winter 2026 + Publication |
| --- | --- |

| CVE | CVE-2026-0866 (Zombie ZIP — Disclosed March 10, 2026) |
| --- | --- |

| Timeline | 10 Weeks — March 2026 to May 2026 |
| --- | --- |

| Status | NOT STARTED — Ready to begin |
| --- | --- |

# 1. Problem Statement

Zombie ZIP (CVE-2026-0866) is an active, unpatched vulnerability in the global antivirus scanning infrastructure. A specially crafted ZIP file declares a fake compression method in its header (claiming the data is uncompressed), while the actual payload inside is compressed malware. Antivirus engines trust the header and scan accordingly — they see nothing harmful and allow the file through. A custom loader on the attacker's side ignores the fake header and decompresses the real payload normally.

As of March 14, 2026, 50 out of 51 antivirus engines miss this technique. No patches have been deployed. Real ransomware and RAT campaigns including Gootloader and NanoCore are already exploiting this technique in live attacks.

The core technical reason existing tools fail: they read the declared compression method field and use that to decide how to scan. They do not verify whether the actual data bytes match the declared method. This is the gap ZombieGuard fills.

# 2. What You Are Building

ZombieGuard is a Python-based machine learning system that detects Zombie ZIP files and related archive evasion techniques. It has three components that work together:

### Component 1 — Feature Extractor

A Python module that opens any ZIP file in raw binary mode, reads the actual bytes of both the header and data sections, and computes two types of features: structural inconsistency flags (does the declared method match what is actually there?) and entropy signals (do the data bytes behave like compressed or uncompressed data?).

### Component 2 — ML Classifier

A trained machine learning model (starting with XGBoost, then upgraded to a Transformer) that takes the features from Component 1 and outputs a probability score. Score above threshold = Zombie ZIP detected. Score below = clean file.

### Component 3 — Dataset

A publicly released, labelled dataset of malicious Zombie ZIPs and benign ZIP files with their extracted features. This dataset itself is a research contribution nobody has built before.

The final deliverable is a GitHub repository containing all three components, a working CLI tool, and an academic paper submitted to a peer-reviewed journal.

# 3. Technology Stack

Every technology listed below has a specific role. Do not add or replace anything without understanding why it is here.

| Technology | What it does in this project | Why this one |
| --- | --- | --- |
| Python 3.11+ | Main programming language for everything | You already know it. All ML and binary parsing libraries work in Python. |
| struct (built-in) | Reads raw binary bytes from ZIP files with exact byte offsets | Built into Python. No install needed. Reads ZIP header fields at the byte level. |
| scipy / numpy | Computes Shannon entropy and Renyi entropy on byte arrays | Fast, reliable math. Shannon entropy is your single most important detection signal. |
| scikit-learn | Trains the baseline classifier, splits dataset, evaluates results | Standard ML toolkit. You need it for train/test split and evaluation metrics. |
| XGBoost | Your primary ML model — gradient boosted tree classifier | Best performing model on structured tabular features. Fast to train and highly explainable. |
| SHAP | Explains which features drive each prediction | Required for your paper. Shows reviewers that the model is learning real signals, not noise. |
| HuggingFace Transformers | Fine-tunes a byte-level Transformer on raw ZIP bytes | The advanced model that goes beyond rule-based features and learns byte patterns directly. |
| pandas | Manages and stores the feature dataset as structured CSV/Parquet | Standard data handling. You need it to build, save, and load your dataset. |
| pytest | Automated tests for your feature extractor and classifier | Ensures nothing breaks as you add features. Required for a credible GitHub repo. |
| uv | Package installer and virtual environment manager | Faster than pip. You already use this format. |
| Git + GitHub | Version control and public repository hosting | Where you publish your dataset, code, and tool for the research community. |

# 4. Complete Project Folder Structure

Create this folder structure on Day 1 before writing any code. Every file listed here has a specific purpose. Files marked with (*) are created once and never changed after that.

| File / Folder | Purpose |
| --- | --- |
| zombieguard/ | Root project folder |
| src/ | All source code lives here |
| __init__.py (*) | Makes src a Python package |
| extractor.py | ZIP binary parser + feature extractor — CORE FILE |
| entropy.py | Shannon and Renyi entropy computation functions |
| classifier.py | XGBoost model training and prediction logic |
| transformer_model.py | HuggingFace byte-level Transformer (Phase 2) |
| detector.py | CLI entry point — runs detection on any ZIP file |
| data/ | All dataset files live here |
| raw/malicious/ | Zombie ZIP samples, Gootloader ZIPs |
| raw/benign/ | Clean ZIP files from open source projects |
| processed/features.csv | Extracted features for all samples |
| processed/labels.csv | Labels — 1 = malicious, 0 = benign |
| models/ | Saved trained models |
| xgboost_model.pkl | Saved XGBoost classifier |
| transformer_model/ | Saved Transformer weights folder |
| tests/ | Automated tests |
| test_extractor.py | Tests for the feature extractor |
| test_classifier.py | Tests for the classifier |
| fixtures/ | Small test ZIP files — one benign, one Zombie |
| notebooks/ | Jupyter notebooks for exploration only |
| 01_feature_analysis.ipynb | EDA and SHAP analysis notebook |
| 02_model_comparison.ipynb | XGBoost vs Transformer comparison |
| paper/ | Academic paper files |
| zombieguard_paper.tex | LaTeX source of the paper |
| figures/ | All charts and diagrams for the paper |
| requirements.txt (*) | All Python dependencies with versions |
| README.md | GitHub landing page — explains the project |
| .gitignore (*) | Excludes malware samples from git |
| setup.py (*) | Makes the project installable as a package |

# 5. Step-by-Step Build Process

Follow these steps in exact order. Each step produces specific files. Do not move to the next step until the current step's output is working and tested. Steps marked PHASE 1 are your minimum viable product. Steps marked PHASE 2 are the advanced upgrades that make the paper stronger.

STEP 01 — Environment Setup

What you are doing: Create the project folder structure exactly as shown in Section 4. Create a Python virtual environment. Install all required packages. Create the .gitignore file. Initialize a git repository. Create an empty README.md with the project title. This step has zero coding — it is purely setup. Technology used: uv (package manager), git, Python 3.11+. Run: uv venv .venv then uv pip install numpy scipy pandas scikit-learn xgboost shap pytest File / output created: zombieguard/ folder tree fully created. requirements.txt filled. Git repository initialized with first commit. Done when: You can run: python --version, import numpy, import xgboost all without errors inside the virtual environment.

STEP 02 — ZIP Format Study + Manual Inspection

What you are doing: Before writing any code, open the official ZIP spec and read only three sections: 4.3.4 (Local File Header), 4.3.12 (Central Directory Header), and 4.4.5 (compression method values). Write a single Python script called inspect.py that opens any ZIP file in binary mode using open(file, 'rb'), reads the first 30 bytes, and prints them as hex. Run this on a normal ZIP and on the Zombie ZIP PoC from GitHub. Look at the bytes with your own eyes. Technology used: Python built-in open() in binary mode. struct.unpack() to read specific byte fields. No external libraries needed for this step. File / output created: inspect.py (temporary script, not kept in final project). You have seen with your own eyes what the Local File Header bytes look like for a normal ZIP vs a Zombie ZIP. Done when: You can point at a specific byte offset and say: this is the compression method field, and in the Zombie ZIP it says 0x0000 (STORE) but the data that follows is clearly compressed.

STEP 03 — entropy.py — Entropy Computation Module

What you are doing: Write the entropy.py file inside src/. This file contains two functions only: compute_shannon_entropy(byte_array) and compute_renyi_entropy(byte_array, alpha). Shannon entropy takes a list of bytes and returns a float between 0 and 8. Renyi entropy does the same but with a configurable alpha parameter. Test both functions manually by passing them the bytes of a known compressed file (entropy should be above 7.5) and a text file (entropy should be below 5.0). Write two pytest tests in tests/test_extractor.py confirming these expected ranges. Technology used: numpy for byte counting and log computation. scipy.stats is optional but helpful. Pure math — no file I/O in this module. File / output created: src/entropy.py (permanent file — will not need modification later). Two passing pytest tests in tests/test_extractor.py. Done when: pytest tests/test_extractor.py runs and both entropy tests pass with green output.

STEP 04 — extractor.py — Feature Extraction Core

What you are doing: This is the most important file in the project. Write src/extractor.py. It contains one main function: extract_features(zip_filepath) that returns a Python dictionary of features. The features to extract are: (1) lf_compression_method — the compression method declared in the Local File Header, (2) cd_compression_method — the compression method declared in the Central Directory Header, (3) method_mismatch — boolean, True if these two differ, (4) data_entropy_shannon — Shannon entropy of the actual data bytes, (5) declared_vs_entropy_mismatch — True if method says STORE (0) but entropy is above 7.0, (6) eocd_count — how many End of Central Directory signatures exist in the file, (7) lf_cd_crc_mismatch — True if CRC32 in LFH differs from CDH, (8) file_size_bytes — total file size. Use Python struct module to read byte fields at exact offsets from the ZIP spec. Technology used: Python struct module (built-in) for binary parsing. src/entropy.py functions you just wrote. No external libraries needed beyond what is already installed. File / output created: src/extractor.py (permanent file — core of the entire project). This file will be extended slightly in later steps but the core function signature never changes. Done when: extract_features('test.zip') called on the Zombie ZIP PoC returns a dictionary where declared_vs_entropy_mismatch is True and method_mismatch is True. Called on a normal ZIP returns False for both.

STEP 05 — Dataset Collection — Malicious Samples

What you are doing: Collect malicious ZIP samples from three sources. Source 1: Generate 500 synthetic Zombie ZIPs using the official PoC generator from github.com/bombadil-systems/zombie-zip with different payloads including the EICAR test string. Source 2: Download Gootloader-style concatenated ZIP samples from MalwareBazaar (bazaar.abuse.ch) — search for tag 'gootloader'. Source 3: Download BadPack APK samples from Palo Alto Unit42's published set — these are ZIP-based and have the same LFH/CDH mismatch. Store all samples in data/raw/malicious/. Label them all as 1 in labels.csv. IMPORTANT: Never commit malware samples to GitHub. They stay local only. Technology used: Python requests library to download from MalwareBazaar API. bombadil-systems/zombie-zip generator script. Git LFS or .gitignore to exclude data/raw/ from commits. File / output created: data/raw/malicious/ folder containing at minimum 500 samples. data/processed/labels.csv started with malicious entries. Done when: You have at least 500 malicious samples stored locally and labeled. Running extract_features() on 10 random samples all return method_mismatch or declared_vs_entropy_mismatch as True.

STEP 06 — Dataset Collection — Benign Samples

What you are doing: Collect at least 2000 clean ZIP files as the negative class. Download ZIP files from: Python package wheels from PyPI (these are ZIP-format), open source release archives from GitHub (download .zip of any popular open source project), office documents (DOCX and XLSX are ZIP-based), and Android APK files from F-Droid (open source Android apps). Run extract_features() on all of them. Label them all as 0 in labels.csv. The goal is a roughly 1:4 ratio of malicious to benign — this is realistic and avoids class imbalance problems. Technology used: Python requests and zipfile libraries for downloading and verifying. pandas for building the CSV dataset. File / output created: data/raw/benign/ folder with 2000+ clean samples. data/processed/features.csv populated with features for all samples. data/processed/labels.csv complete with all labels. Done when: features.csv has at least 2500 rows (500 malicious + 2000+ benign) and 8 feature columns. No NaN values in any column. Labels are balanced at roughly 1:4 ratio.

STEP 07 — classifier.py — XGBoost Baseline Model

What you are doing: Write src/classifier.py. This file contains: train_xgboost(features_csv, labels_csv) function that loads your dataset, splits it 80/20 train/test using scikit-learn, trains an XGBoost classifier, evaluates it and prints accuracy, precision, recall, F1-score, and a confusion matrix. Also write predict(model, zip_filepath) that takes a saved model and a ZIP file path and returns a detection verdict. Save the trained model to models/xgboost_model.pkl using joblib. Technology used: XGBoost for the classifier. scikit-learn for train_test_split, classification_report, confusion_matrix. joblib for saving and loading the model. pandas for loading the dataset CSV. File / output created: src/classifier.py (permanent file). models/xgboost_model.pkl (saved trained model). Console output showing evaluation metrics. Done when: Model achieves at least 95% accuracy on the test set. Recall (true positive rate for malicious files) is above 90%. The model is saved and can be loaded and used for prediction without retraining.

STEP 08 — SHAP Analysis — Feature Importance

What you are doing: Add a function to classifier.py called explain_model(model, X_test) that uses SHAP to compute and visualize which features drive predictions. Generate two plots: a SHAP summary plot (shows all features ranked by importance) and a SHAP waterfall plot for one specific Zombie ZIP sample (shows exactly why that file was flagged). Save both plots as PNG files in paper/figures/. These become figures in your academic paper. Technology used: SHAP library. matplotlib for saving plots. The trained XGBoost model from Step 7. File / output created: paper/figures/shap_summary.png and paper/figures/shap_waterfall.png. These are ready to drop into your paper. Done when: The SHAP summary plot shows declared_vs_entropy_mismatch and method_mismatch as the top two most important features. This confirms the model is learning the right signals and not overfitting.

STEP 09 — detector.py — CLI Tool

What you are doing: Write src/detector.py as the command-line entry point. It should accept a file path as argument and print a verdict: ZOMBIE ZIP DETECTED (probability: X%) or CLEAN FILE. It should load the saved model from models/xgboost_model.pkl, call extract_features() on the input file, and call predict(). Add a --verbose flag that also prints all the extracted feature values so users can see exactly why the file was flagged. Technology used: Python argparse for CLI argument parsing. The extractor and classifier modules you already wrote. joblib for model loading. File / output created: src/detector.py (permanent file). This is the tool you demo in your README and paper. Done when: Running: python src/detector.py zombie_test.zip returns ZOMBIE ZIP DETECTED. Running on a normal ZIP returns CLEAN FILE. The tool works end to end without errors.

STEP 10 — Testing and Benchmarking

What you are doing: Write tests/test_classifier.py with tests for the full pipeline. Test 1: extract features from the Zombie ZIP fixture → run through classifier → verify it predicts malicious. Test 2: extract features from the benign fixture → verify it predicts clean. Test 3: run the detector CLI on 50 random malicious samples from your dataset and verify recall is above 90%. Generate a benchmark table comparing your detector against a naive rule-based detector (just checking method field = 0) and report both false positive rates. Technology used: pytest for test automation. subprocess for testing the CLI. pandas for loading test samples. scikit-learn metrics for the benchmark. File / output created: tests/test_classifier.py with passing tests. paper/figures/benchmark_table.png ready for the paper. Console output showing full evaluation results. Done when: pytest tests/ runs completely with all tests passing. You can screenshot the terminal output and put it in your paper as evidence of evaluation.

STEP 11 (PHASE 2) — Transformer Upgrade

What you are doing: Write src/transformer_model.py. This file fine-tunes a HuggingFace byte-level model on your dataset. Instead of using hand-crafted features, this model reads the raw bytes of the ZIP file directly and learns to detect anomalies from the byte sequence itself. Train on the same dataset splits. Compare accuracy, precision, and recall against the XGBoost baseline. Report both in your paper. The Transformer should perform better on novel variants the XGBoost has not seen before. Technology used: HuggingFace Transformers library. PyTorch as the backend. The same dataset from Steps 5 and 6, but loaded as raw byte sequences instead of feature vectors. File / output created: src/transformer_model.py (permanent file). models/transformer_model/ folder with saved weights. Comparison results table for the paper. Done when: Transformer model achieves at least equal or better recall than XGBoost on held-out samples. This becomes your primary research contribution in the paper.

STEP 12 (PHASE 2) — Generalisation Study

What you are doing: Test your complete pipeline on other archive formats beyond ZIP. Specifically: RAR archives with fake compression flags, 7z files with header manipulation, APK files (Android — ZIP based), and JAR files (Java — ZIP based). Create a new test dataset of 100 samples per format and report detection rates. This expands your paper from a single-format fix to a systematic study of archive header evasion across all common formats. Technology used: Python rarfile library for RAR. py7zr for 7z. The same extractor logic adapted for each format's specific header structure. File / output created: paper/figures/generalisation_table.png showing detection rates across all four formats. Extended discussion section in the paper. Done when: Your detector catches the header-lying evasion technique in at least 3 out of 4 formats with above 85% recall. This is the most publishable finding in the entire project.

# 6. Exact Install Commands

Run these commands exactly in this order on Day 1. Do not modify the versions unless you have a specific reason.

# Step 1 — Create project folder mkdir zombieguard && cd zombieguard # Step 2 — Create virtual environment uv venv .venv .venv\Scripts\activate # Windows source .venv/bin/activate # Mac/Linux # Step 3 — Install all dependencies uv pip install numpy scipy pandas scikit-learn xgboost shap uv pip install transformers torch pytest joblib requests matplotlib uv pip install rarfile py7zr pyzipper # Step 4 — Clone Zombie ZIP PoC git clone https://github.com/bombadil-systems/zombie-zip

# 7. Week-by-Week Timeline

| Week | Steps to Complete | Milestone |
| --- | --- | --- |
| Week 1 | Steps 01 + 02 + 03 | Environment ready. entropy.py working and tested. |
| Week 2 | Step 04 | extractor.py working — detects Zombie ZIP manually without ML. |
| Week 3 | Steps 05 + 06 | Full dataset collected: 500+ malicious, 2000+ benign. |
| Week 4 | Step 07 | XGBoost model trained. Above 95% accuracy. Model saved. |
| Week 5 | Steps 08 + 09 + 10 | SHAP analysis done. CLI tool working. All tests passing. |
| Week 6-7 | Step 11 | Transformer model trained and compared to XGBoost. |
| Week 8 | Step 12 | Generalisation study across RAR, 7z, APK formats. |
| Week 9-10 | Paper writing | First draft submitted. arXiv preprint published. GitHub repo public. |

# 8. Academic Paper Structure

Your paper follows this exact structure. Write one section per week starting from Week 8.

| Section | What to write | Length |
| --- | --- | --- |
| Abstract | Problem + your approach + key result (one number: detection rate) | 250 words |
| 1. Introduction | Why Zombie ZIP matters. What existing tools miss. What you contribute. | 1 page |
| 2. Background | ZIP format internals. CVE-2026-0866. Related work on archive malware. | 2 pages |
| 3. Methodology | Feature extractor design. Dataset construction. Model architecture. | 3 pages |
| 4. Dataset | How many samples. How collected. Class distribution. Feature statistics. | 1 page |
| 5. Evaluation | Accuracy, precision, recall, F1. SHAP analysis. Benchmark comparison. | 2 pages |
| 6. Generalisation | Results across ZIP, RAR, 7z, APK. Discussion of parser differential. | 1 page |
| 7. Conclusion | Summary. Limitations. Future work. | 0.5 pages |
| References | All cited papers in IEEE format | 1 page |

# 9. Publication Target

Submit to these venues in order of priority. Start with arXiv for immediate visibility — this stakes your claim and shows activity on your GitHub before the venue submission.

| Venue | Type | Why target this | Timeline |
| --- | --- | --- | --- |
| arXiv cs.CR | Preprint (free, instant) | Immediate public visibility. Shows work in progress. Gets GitHub traffic. | Week 9 |
| Computers and Security (Elsevier) | Journal | Fast review. High visibility in security community. Good for a first paper. | Week 10 |
| IEEE TIFS | Journal (top tier) | The strongest venue for this topic. Longer review. Use if journal 1 accepts slowly. | Parallel submit |
| USENIX Security 2027 | Conference (top tier) | Submit the full extended version after journal acceptance. | 2027 |

# 10. Project Completion Checklist

Tick these off in order. Do not move to the next item until the current one is done.

- Virtual environment created and all packages install without errors

- zombieguard/ folder structure created exactly as shown in Section 4

- entropy.py written and both pytest tests passing

- extractor.py written and correctly identifies the Zombie ZIP PoC

- 500+ malicious samples collected and stored in data/raw/malicious/

- 2000+ benign samples collected and stored in data/raw/benign/

- features.csv built with 8 feature columns for all samples — no NaN values

- XGBoost model trained with above 95% accuracy — saved to models/

- SHAP summary and waterfall plots generated and saved to paper/figures/

- detector.py CLI tool working — flags Zombie ZIP, passes clean files

- All pytest tests passing

- Transformer model trained and compared to XGBoost baseline

- Generalisation study completed across 3+ archive formats

- GitHub repository made public with README, dataset, and working tool

- arXiv preprint submitted

- Journal submission sent

ZombieGuard — Project Document v1.0 — March 2026

Every step in this document produces a specific, testable output. If a step does not produce its output, do not proceed.